PharmaChain

Secure Pharmaceutical Supply Chain Tracking System

Course: 24CYS401 - Secure Software Engineering
Examination: End Semester Laboratory Examination
Domain: Pharmaceutical Supply Chain
Team: Jeeva

"Trusted at every step - from factory to patient."

# Table of Contents

(In Word: right-click below and choose 'Update Field' to populate. Or use References -> Table of Contents.)

# Global Traceability Thread

SR-03 - Every ownership transfer must be digitally signed, hash-chained, and audit-logged.

This requirement threads through every phase of this report (requirements -> use case -> DFD -> threat -> attack tree -> user story -> sprint -> implementation -> test -> deployment).

# Phase 1 - Agile Process and Development Approach

## 1.1 Selected Approach: Scrum-XP

Chosen: Scrum with embedded XP (Extreme Programming) practices.

### Justification

Five independent organizations (Manufacturer, Distributor, Warehouse, Retailer, Customer) operate under FDA DSCSA constraints.

Scrum sprints allow phased cross-organization onboarding (1-2 orgs per sprint).

XP practices (TDD, pair programming, CI, code review) enforce rigor for a security-critical, auditable system.

Regulatory changes (e.g., new FDA serialization rule) enter the backlog as new stories without replanning.

Continuous delivery via CI/CD ships signed, tested Docker images every sprint.

### Sprint Configuration

Sprint length: 2 weeks

Roles: Product Owner, Scrum Master, Dev Team (4), Security Champion

Ceremonies: Planning, Daily Scrum, Review, Retrospective, Refinement

XP practices: TDD, Pair Programming, CI, Small Releases, Simple Design

## 1.2 Agile Manifesto Mapping

| # | Principle | Application to PharmaChain |
| --- | --- | --- |
| 1 | Individuals & interactions over processes/tools | Cross-org daily scrums jointly resolve shipment discrepancies. |
| 2 | Working software over comprehensive documentation | Each sprint ships a running module deployable in Minikube. |
| 3 | Customer collaboration over contract negotiation | Retailer + patient feedback in Sprint Review shapes usability. |
| 4 | Responding to change over following a plan | New FDA rule becomes a new backlog story - no replan. |
| 5 | Continuous delivery of valuable software | CI/CD delivers signed Docker images on every merge to main. |

## 1.3 Refactoring Evidence

### Refactoring 1: Ownership Transfer (Monolithic to Layered)

Before (v1 - insecure):

@app.post('/transfer')

def transfer(product_id, new_owner):

conn = sqlite3.connect('pharmachain.db')

cur = conn.cursor()

cur.execute(f"SELECT * FROM products WHERE id='{product_id}'")  # SQLi

product = cur.fetchone()

if product:

cur.execute(f"UPDATE products SET owner='{new_owner}' WHERE id='{product_id}'")

conn.commit()  # no auth, no audit, no signature

return {'status': 'ok'}

After (v2 - secure, layered):

class OwnershipService:

def transfer(self, product_id, new_owner, actor, signature):

self.authz.require(actor, 'TRANSFER_OWNERSHIP', product_id)

self.signer.verify(actor, product_id, new_owner, signature)

product = self.repo.get(product_id)

with self.repo.transaction():

product.owner = new_owner

self.repo.save(product)

tx_hash = self.ledger.append({...})

self.audit.log(actor, 'TRANSFER', product_id, tx_hash)

return TransferResult(True, tx_hash)

Improvements: Eliminated SQL injection, added RBAC + ABAC, digital signature (non-repudiation), immutable ledger, audit log, and dependency injection for testability.

### Refactoring 2: Serial Uniqueness Validation (DRY)

Before: duplicated uniqueness check in 4 services (product_registration, shipment_service, warehouse_receipt, delivery).

After: single SerialValidator class with parameterized query, called by every service. Single point of change, consistent errors, testable.

## 1.4 Limitations of Agile for a Security-Critical System

| Limitation / Risk | Mitigation |
| --- | --- |
| Under-specified security requirements in fast sprints | Add abuse stories + Definition of Done requires STRIDE review |
| Informal cross-org communication may cause API contract drift | Freeze OpenAPI contracts at sprint start; CI validates schema |
| Regulatory compliance demands documentation Agile de-emphasizes | Auto-generated Compliance Traceability Matrix |
| Velocity pressure may tempt skipping security testing | SAST + dependency scan mandatory for Definition of Done |
| Cross-org governance ambiguity - who owns the backlog? | Steering Committee (one rep per org) as PO delegate |

# Phase 2 - Requirements Engineering

## 2.1 Stakeholders and User Types

PharmaChain involves 5 primary actors (one per organization in the supply chain) plus 3 justified supporting roles required for regulatory compliance and security.

| # | Stakeholder | Type | Goal | Key Concern |
| --- | --- | --- | --- | --- |
| 1 | Manufacturer | Primary Actor | Create and serialize drug products | Anti-counterfeit, batch traceability |
| 2 | Distributor | Primary Actor | Move products between orgs, transfer ownership | Non-repudiation of transfer |
| 3 | Warehouse | Primary Actor | Receive, store, dispatch shipments | Tamper-proof receipts |
| 4 | Retailer | Primary Actor | Receive products, sell to customers | Authenticity verification |
| 5 | Customer / Patient | Primary Actor | Verify drug authenticity | Trust, privacy |
| 6 | Auditor / Regulator (FDA) | Secondary Actor | Inspect immutable history | Compliance, tamper evidence |
| 7 | System Administrator | Supporting Actor | Onboard orgs, manage keys | Least privilege, key lifecycle |
| 8 | Security Officer | Supporting Actor | Monitor anomalies and threats | Real-time alerts, SIEM |

Justification for extra actors: PharmaChain is regulated (FDA DSCSA) and cross-organizational. An Auditor is required for regulatory inspection. An Admin is needed to onboard/offboard organizations. A Security Officer is required to detect fraud, key abuse, and anomalous transfers.

## 2.2 Functional Requirements (FR)

| ID | Requirement | Actor | Priority |
| --- | --- | --- | --- |
| FR-01 | Register a new product with a globally unique serial number | Manufacturer | High |
| FR-02 | Create a shipment linking source org, destination org, product batch | Manufacturer / Distributor | High |
| FR-03 | Confirm warehouse receipt with seal/hash verification | Warehouse | High |
| FR-04 | Transfer ownership between organizations with signature | Distributor / Retailer | High |
| FR-05 | Confirm delivery to retailer / customer | Retailer | High |
| FR-06 | Query product status and full history | Any authenticated actor | High |
| FR-07 | Verify product authenticity via QR / serial lookup | Customer | High |
| FR-08 | View immutable audit trail (read-only) | Auditor | High |
| FR-09 | Onboard / offboard an organization with PKI certificate | Admin | High |
| FR-10 | Rotate or revoke signing keys | Admin | Medium |
| FR-11 | Raise and resolve a dispute between organizations | Distributor / Retailer | Medium |
| FR-12 | Trigger product recall (trace backward to source) | Manufacturer / Auditor | Medium |
| FR-13 | Receive real-time shipment status notifications | All logistics actors | Medium |
| FR-14 | Detect anomalous ownership transfers (rule/ML based) | Security Officer | Medium |

## 2.3 Non-Functional Requirements (NFR)

| ID | Category | Requirement | Target |
| --- | --- | --- | --- |
| NFR-01 | Availability | System uptime | 99.9% (monthly) |
| NFR-02 | Performance | Product history lookup latency | p95 < 1s |
| NFR-03 | Scalability | Concurrent shipments per day | 10,000+ |
| NFR-04 | Scalability | Organizations onboarded | 100+ |
| NFR-05 | Interoperability | Standards compliance | GS1 EPCIS 2.0, FDA DSCSA |
| NFR-06 | Privacy | Customer PII handling | GDPR + HIPAA-aligned |
| NFR-07 | Maintainability | Test coverage on critical modules | >= 80% |
| NFR-08 | Disaster Recovery | RPO / RTO | RPO <= 5 min, RTO <= 1 hour |
| NFR-09 | Auditability | Log retention | 7 years (pharma regulation) |
| NFR-10 | Usability | Common operation time | <= 3 clicks for status check |

## 2.4 Security Requirements (SR)

| ID | Category | Requirement | CIA/Auth |
| --- | --- | --- | --- |
| SR-01 | Authentication | Multi-factor authentication per user | Auth |
| SR-02 | Authentication | mTLS between organizations (PKI) | Auth |
| SR-03 | Integrity | Every ownership transfer must be digitally signed, hash-chained, and audit-logged | I, NR |
| SR-04 | Integrity | Product records SHA-256 hashed on every change | I |
| SR-05 | Integrity | Anti-replay via nonce + timestamp on every signed write | I |
| SR-06 | Authorization | Role-Based Access Control (RBAC) per role | Authz |
| SR-07 | Authorization | Attribute-Based Access Control (ABAC) per organization | Authz |
| SR-08 | Confidentiality | TLS 1.3 in transit, AES-256 at rest | C |
| SR-09 | Confidentiality | Field-level encryption for customer PII | C |
| SR-10 | Audit | Append-only immutable audit log of every state change | I, NR |
| SR-11 | Audit | Logs forwarded to SIEM with tamper-evident hashing | I |
| SR-12 | Non-Repudiation | Digital signatures on all state-changing actions | NR |
| SR-13 | Key Management | HSM-backed keys, 90-day rotation | C, I |
| SR-14 | Anomaly Detection | Alert on duplicate serial, odd-hour transfer, or unusual pattern | I |
| SR-15 | Availability | DDoS protection at API Gateway | A |
| SR-16 | Trust Boundaries | Cross-org calls only via authenticated, signed APIs | Auth, I |

## 2.5 Prioritization (MoSCoW)

| Priority | Requirements |
| --- | --- |
| Must Have | FR-01..FR-05, FR-08, FR-09, SR-01..SR-12, NFR-01, NFR-06, NFR-09 |
| Should Have | FR-06, FR-07, FR-10..FR-12, SR-13..SR-16, NFR-02..NFR-05, NFR-07 |
| Could Have | FR-13, FR-14, NFR-08, NFR-10 |
| Won't Have (this release) | Public blockchain anchoring, cross-chain interop |

## 2.6 CIA / Auth / Authz / Audit Mapping

| Category | Requirements |
| --- | --- |
| Confidentiality (C) | SR-08, SR-09, SR-13 (keys), NFR-06 |
| Integrity (I) | SR-03, SR-04, SR-05, SR-10, SR-11, SR-14 |
| Availability (A) | NFR-01, SR-15 |
| Authentication (Auth) | SR-01, SR-02, SR-16 |
| Authorization (Authz) | SR-06, SR-07 |
| Audit (Aud) | SR-10, SR-11, NFR-09 |
| Non-Repudiation (NR) | SR-03, SR-12 |

## 2.7 Traceability Thread (Carried Forward)

SR-03 = Every ownership transfer must be digitally signed, hash-chained, and audit-logged.

Mapped to FR-04 (transfer ownership), NFR-09 (log retention), SR-12 (non-repudiation). Will thread through Use Case, DFD, Threat Model, Attack Tree, User Story, Code, Test, and Deployment phases.

## 2.8 Assumptions and Constraints

### Assumptions

Each organization has PKI-issued certificates from a shared CA.

Organizations are known/trusted (permissioned network, not public).

Customers have smartphones with QR scanning capability.

### Constraints

Must comply with FDA DSCSA and GS1 EPCIS 2.0.

Must use HSM for signing key storage (no soft keys in production).

Regulatory log retention: 7 years minimum.

# Phase 3 - Requirements Analysis and UML

## 3.1 Use Case Diagram

The diagram shows 8 actors (5 primary supply-chain roles + 3 supporting roles) and 10 major use cases with include/extend relationships that enforce security invariants.

Figure 3.1 - PharmaChain Use Case Diagram

### 3.1.1 Actors and Their Use Cases

| Actor | Use Cases |
| --- | --- |
| Manufacturer | UC-01 Register Product, UC-02 Create Shipment, UC-10 Trigger Recall |
| Distributor | UC-02 Create Shipment, UC-04 Transfer Ownership, Raise Dispute |
| Warehouse | UC-03 Confirm Warehouse Receipt |
| Retailer | UC-04 Transfer Ownership, UC-05 Confirm Delivery |
| Customer | UC-06 Verify Product Authenticity |
| Auditor | UC-07 View Audit Trail, UC-10 Trigger Recall |
| Admin | UC-08 Onboard Organization, UC-09 Manage Keys |
| Security Officer | Monitor Anomalies (via audit + ledger alerts) |

### 3.1.2 Include / Extend Relationships

| Source Use Case | Relationship | Target Use Case |
| --- | --- | --- |
| UC-02 Create Shipment | <<include>> | Sign Transaction |
| UC-04 Transfer Ownership | <<include>> | Sign Transaction |
| UC-04 Transfer Ownership | <<include>> | Write Audit Log |
| UC-06 Verify Authenticity | <<include>> | Query Ledger |
| UC-07 View Audit Trail | <<include>> | Query Ledger |
| Raise Dispute | <<extend>> | UC-04 Transfer Ownership |

## 3.2 Use Case Specification 1 - Transfer Ownership

| Use Case ID | UC-04 |
| --- | --- |
| Name | Transfer Ownership |
| Actor | Distributor (current owner) |
| Related FR / SR | FR-04, SR-03, SR-05, SR-06, SR-07, SR-10, SR-12 |
| Precondition | Product exists; actor authenticated via mTLS + MFA; actor holds current ownership; HSM-backed private key available. |
| Main Flow | 1. Actor selects product. 2. Actor enters target organization. 3. System verifies RBAC (role) + ABAC (organization). 4. Actor signs transfer payload with private key. 5. System verifies signature + nonce + timestamp. 6. System writes append-only audit log entry. 7. System updates ownership on ledger (hash-chained). 8. System returns confirmation with tx_hash. |
| Alternative Flow 3a | Actor not authorized -> reject with 403, log attempt, alert Security Officer. |
| Alternative Flow 5a | Signature invalid or nonce reused -> abort transfer, raise alert, log. |
| Exception Flow 7a | Ledger write fails -> rollback DB transaction, retry with exponential backoff. |
| Postcondition | Ownership transferred atomically; immutable ledger entry with tx_hash; audit record created; notification sent to both orgs. |
| Security Requirements | SR-03 (signature + hash chain), SR-05 (nonce), SR-06/07 (RBAC+ABAC), SR-10 (audit), SR-12 (non-repudiation). |

## 3.3 Use Case Specification 2 - Confirm Warehouse Receipt

| Use Case ID | UC-03 |
| --- | --- |
| Name | Confirm Warehouse Receipt |
| Actor | Warehouse operator |
| Related FR / SR | FR-03, SR-02, SR-04, SR-10, SR-14 |
| Precondition | Shipment exists in state IN_TRANSIT; shipment ID matches incoming goods; seal/hash available for verification. |
| Main Flow | 1. Operator scans shipment QR code. 2. System validates QR signature (PKI). 3. System retrieves shipment record from ledger. 4. Operator enters/verifies physical seal hash. 5. System compares seal hash to expected value. 6. Operator signs receipt with HSM-backed key. 7. System updates status to RECEIVED, writes audit + ledger. 8. Notifications sent to Manufacturer and Distributor. |
| Alternative Flow 5a | Seal hash mismatch -> quarantine shipment, alert Security Officer, audit log. |
| Alternative Flow 2a | QR signature invalid -> reject, do not proceed, log attempt. |
| Exception Flow 7a | Ledger write fails -> rollback, retry with exponential backoff. |
| Postcondition | Shipment marked RECEIVED; receipt record created; audit and ledger entries written; origin orgs notified. |
| Security Requirements | SR-02 (mTLS), SR-04 (SHA-256 hash), SR-10 (audit), SR-14 (anomaly). |

## 3.4 Scenario-Based Analysis Model

Scenario: Receive Shipment and Confirm Receipt (adapted from the exam template scenario 'Attend Examination and Submit Answers', retargeted to PharmaChain).

| Step | Actor Action | System Response |
| --- | --- | --- |
| 1 | Warehouse scans shipment QR | Validates QR signature against PKI |
| 2 | - | Retrieves shipment record from ledger |
| 3 | Verifies physical seal hash | Compares seal hash to expected value |
| 4 | Clicks 'Confirm Receipt' | Prompts for digital signature |
| 5 | Signs with HSM key | Verifies signature + RBAC + ABAC |
| 6 | - | Writes audit entry (append-only) + ledger hash |
| 7 | - | Updates status to RECEIVED |
| 8 | - | Sends notification to Manufacturer + Distributor |
| Alt 3a | Seal mismatch detected | Quarantine + alert + audit log |
| Alt 5a | Invalid signature | Reject, retry prompt, log attempt |
| Exc 2a | Ledger write fails | Rollback DB, retry, escalate |

## 3.5 Consistency With Phase 2 Requirements

Every use case maps to at least one functional requirement (FR) and carries forward the relevant security requirements (SR).

| Use Case | FR(s) | SR(s) |
| --- | --- | --- |
| UC-01 Register Product | FR-01 | SR-04, SR-10 |
| UC-02 Create Shipment | FR-02 | SR-03, SR-05, SR-10 |
| UC-03 Confirm Receipt | FR-03 | SR-04, SR-10, SR-14 |
| UC-04 Transfer Ownership | FR-04 | SR-03, SR-05, SR-06, SR-07, SR-10, SR-12 |
| UC-05 Confirm Delivery | FR-05 | SR-10, SR-12 |
| UC-06 Verify Authenticity | FR-07 | SR-04 |
| UC-07 View Audit Trail | FR-08 | SR-10, SR-11 |
| UC-08 Onboard Organization | FR-09 | SR-01, SR-02, SR-13 |
| UC-09 Manage Keys | FR-10 | SR-13 |
| UC-10 Trigger Recall | FR-12 | SR-10 |

# Phase 4 - Data and Information Flow Modeling

## 4.1 ER Diagram

The data model supports multi-organization ownership, signed transfers, and a hash-linked audit log. Primary keys are UUIDs to avoid enumeration attacks; foreign keys enforce referential integrity.

Figure 4.1 - PharmaChain Entity-Relationship Diagram

### 4.1.1 Entities and Their Roles

| Entity | Purpose | Key Attributes |
| --- | --- | --- |
| Organization | Onboarded supply chain participant | org_id (PK), name, type, public_key, status |
| User | Employee of an organization | user_id (PK), org_id (FK), role, mfa_secret |
| Product | Serialized drug unit/batch | product_id (PK), serial_no (UNIQUE), manufacturer_id (FK) |
| Shipment | Movement of goods between orgs | shipment_id (PK), product_id (FK), source_org, dest_org |
| OwnershipRecord | Signed transfer of ownership | record_id (PK), from_org, to_org, signature, tx_hash |
| WarehouseReceipt | Confirmation of receipt at warehouse | receipt_id (PK), shipment_id (FK), seal_hash |
| Delivery | Final delivery to retailer | delivery_id (PK), shipment_id (FK), customer_id (FK) |
| AuditLog | Append-only immutable log | log_id (PK), actor_id (FK), hash_prev, hash_curr, signature |
| KeyStore | Public keys & lifecycle | key_id (PK), org_id (FK), public_key, revoked, valid_from/to |

## 4.2 Level-0 DFD (Context Diagram)

The context diagram shows PharmaChain as a single process and the 7 external entities that interact with it. Every exchange crosses at least one trust boundary.

Figure 4.2 - PharmaChain Level-0 DFD (Context)

## 4.3 Level-1 DFD with Trust Boundaries

The Level-1 DFD decomposes the system into 6 processes (P1-P6), 6 data stores (D1-D6), and 3 trust boundaries that enforce cross-organization security policies.

Figure 4.3 - PharmaChain Level-1 DFD with Trust Boundaries

### 4.3.1 DFD Elements

| Type | Element | Responsibility |
| --- | --- | --- |
| External Entity | Manufacturer / Distributor / Warehouse / Retailer / Customer / Auditor | Originate or consume data |
| Process P1 | Register Product | Validate serial, hash, write to ledger |
| Process P2 | Create Shipment | Link product, source, destination |
| Process P3 | Confirm Receipt | Verify seal hash, write receipt |
| Process P4 | Transfer Ownership | RBAC + signature + nonce + ledger append |
| Process P5 | Confirm Delivery | Write final delivery record |
| Process P6 | Audit & Monitor | Read-only ledger queries, anomaly detection |
| Data Store D1 | Product DB | Serialized product master data |
| Data Store D2 | Shipment DB | Shipment and route metadata |
| Data Store D3 | Receipt DB | Warehouse receipt records |
| Data Store D4 | Ownership DB | Ownership transfer history |
| Data Store D5 | Immutable Ledger | Hash-chained audit log |
| Data Store D6 | Delivery DB | Final delivery records |

### 4.3.2 Trust Boundaries

| Boundary | Between | Enforcement |
| --- | --- | --- |
| TB1 | External organizations <-> API Gateway | mTLS + OAuth2 + rate limiting |
| TB2 | API Gateway <-> Application Zone | JWT validation + RBAC + ABAC |
| TB3 | Application Zone <-> Ledger Zone | Signed writes + HSM-backed keys |

## 4.4 Consistency With Phase 2 & 3

Every entity maps to a use case from Phase 3 and to requirements from Phase 2. The traceability thread (SR-03) is enforced in DFD process P4 and the OwnershipRecord + AuditLog entities.

# Phase 5 - Software Architecture and Design Engineering

## 5.1 Proposed Architecture

Layered microservices architecture with a permissioned blockchain (Hyperledger Fabric) for the immutable ledger. This style fits PharmaChain because each organization integrates independently, and the ledger provides cross-organization trust without a central authority.

Figure 5.1 - PharmaChain Layered Architecture

## 5.2 Architecture Justification

| Choice | Justification |
| --- | --- |
| Microservices | Each organization integrates independently; services scale separately |
| API Gateway | Single secure entry point with mTLS + OAuth2 + rate limiting |
| Event-Driven (Kafka) | Real-time shipment notifications and anomaly detection |
| Permissioned blockchain | Immutable, tamper-evident audit across organizations |
| CQRS (read/write split) | Audit reads are isolated from transactional writes |
| Service Mesh (sidecar) | Enforces mTLS between microservices |

## 5.3 Components and Interfaces

| Component | Responsibility | Interface |
| --- | --- | --- |
| API Gateway | Auth, rate limit, routing | REST/HTTPS |
| Auth Service | MFA, PKI, JWT issuance | gRPC |
| Product Service | Product CRUD, serial validation | REST |
| Shipment Service | Shipment lifecycle, notifications | REST + Kafka |
| Ownership Service | Transfers, signatures, ledger writes | REST + Fabric SDK |
| Warehouse Service | Receipts, seal verification | REST |
| Delivery Service | Final delivery confirmation | REST |
| Audit Service | Read-only ledger queries | REST |
| Notification Service | Email / SMS alerts | Kafka consumer |
| Anomaly Detection | ML rules on transfers | Kafka consumer |

## 5.4 Design Patterns Applied

API Gateway - single secure entry point

Saga - distributed ownership transfer across services

CQRS - separate read (audit) and write (transaction) paths

Circuit Breaker - resilience between organization services

Sidecar (Service Mesh) - mTLS between microservices

## 5.5 Mapping Requirements to Components

| Concern | Components |
| --- | --- |
| Authentication | Auth Service + API Gateway |
| Authorization | API Gateway + Auth Service (RBAC + ABAC) |
| Ownership transfer (SR-03) | Ownership Service + Ledger Service + Saga |
| Audit / Logging | Audit Service + Ledger + ELK stack |
| Anomaly detection | Anomaly Detection + SIEM |

# Phase 6 - User Interface Design

The UI follows a clean enterprise design language: navy sidebar, breadcrumb navigation, KPI cards with gradient accents, and hash-verified data tables. All 4 screens are interactive HTML mockups built with a shared stylesheet (ui/style.css).

## 6.1 Login Screen

Figure 6.1 - Login Screen (split layout with brand panel)

| Aspect | Detail |
| --- | --- |
| User | Any organization employee |
| Goal | Authenticate securely and enter workspace |
| Navigation | Login -> Dashboard |
| Inputs | Organization, email, password, MFA code |
| Feedback | Inline validation, inline errors, disabled button until valid |
| Error Handling | Generic error messages (no user enumeration), lockout after 5 fails |
| Security | TLS 1.3, mTLS option, MFA required, rate limiting |
| Golden Rules | Consistency, Error prevention, Visibility |

## 6.2 Product Registration Screen (Manufacturer)

Figure 6.2 - Product Registration Screen

| Aspect | Detail |
| --- | --- |
| User | Manufacturer operator |
| Goal | Register new product with unique serial |
| Navigation | Dashboard -> Products -> Register New |
| Inputs | Product name, batch, serial (auto), expiry, quantity, storage |
| Feedback | KPI cards show today's stats; inline uniqueness check on serial |
| Error Handling | Duplicate serial -> inline warning; HSM signature failure -> retry + alert |
| Security | Auto-generated serial (no tampering), signed submission, RBAC enforced |
| Golden Rules | Feedback, Consistency, Visibility |

## 6.3 Shipment Tracking Screen (Distributor)

Figure 6.3 - Shipment Tracking Screen

| Aspect | Detail |
| --- | --- |
| User | Distributor / Warehouse / Retailer |
| Goal | Track shipment, verify chain of custody, act on it |
| Navigation | Dashboard -> Shipments -> SHP-xxxx |
| Inputs | Shipment ID or QR scan |
| Feedback | Live timeline, temperature chip, progress bar, hash verification |
| Error Handling | Unknown ID -> 'not found, verify'; hash mismatch -> red alert + audit log |
| Security | Read-only for non-owners; actions require signature; nonce check |
| Golden Rules | Navigation, User control, Consistency |

## 6.4 Audit Trail Screen (Auditor)

Figure 6.4 - Audit Trail Screen

| Aspect | Detail |
| --- | --- |
| User | Auditor / Regulator (FDA) |
| Goal | Inspect immutable history and verify hash chain |
| Navigation | Dashboard -> Audit Trail |
| Inputs | Filters: product serial, date range, event type |
| Feedback | Chain integrity KPI, per-row Valid/Invalid badges, glowing verify dots |
| Error Handling | Hash mismatch -> red 'Invalid' badge + alert to Security Officer |
| Security | Read-only view, signed export to PDF, 7-year retention |
| Golden Rules | Consistency, Visibility, Error prevention |

## 6.5 Golden Rules Applied Across All Screens

Consistency - unified sidebar, colors, typography, spacing

User control - breadcrumb navigation, cancel/back everywhere

Feedback - inline errors, loading states, success toasts

Error prevention - required fields, disabled submit until valid, uniqueness check

Navigation - persistent sidebar, breadcrumbs, single-click access

Visibility - KPI cards, status badges, chain-of-custody timeline

# Phase 7 - Threat Modeling and Security Analysis

## 7.1 Assets and CIA Classification

Nine critical assets were identified across the PharmaChain system. Each is classified by Confidentiality (C), Integrity (I), and Availability (A) requirements.

| # | Asset | C | I | A |
| --- | --- | --- | --- | --- |
| 1 | Product records (serials, batch) | Yes | Yes | Yes |
| 2 | Ownership transfer records | Yes | Yes | Yes |
| 3 | Shipment data | Yes | Yes | Yes |
| 4 | Customer PII (delivery addresses) | Yes | Yes | No |
| 5 | Digital signing keys | Yes | Yes | Yes |
| 6 | Audit log / ledger | No | Yes | Yes |
| 7 | Authentication credentials | Yes | Yes | No |
| 8 | Pricing & contract data | Yes | Yes | No |
| 9 | Ledger integrity (hash chain) | No | Yes | Yes |

## 7.2 STRIDE Threat Analysis

STRIDE was applied to each element of the Level-1 DFD. Eleven threats were identified, along with mitigations and residual risk.

| # | DFD Element | Threat | STRIDE | Impact / Mitigation |
| --- | --- | --- | --- | --- |
| T1 | API Gateway (TB1) | Credential stuffing | S / Account takeover / MFA + rate limit + CAPTCHA |  |
| T2 | Product DB (D1) | Serial tampering | T / Fake products / SHA-256 + signature |  |
| T3 | Ownership Service (P4) | Repudiation of transfer | R / Disputed ownership / Digital signature + ledger |  |
| T4 | Audit Log (D5) | Information disclosure | I / Privacy leak / Encryption at rest + RBAC |  |
| T5 | Shipment API (P2) | Denial of Service | D / Supply chain halt / Rate limit + WAF + autoscale |  |
| T6 | Admin console (P6) | Privilege escalation | E / Full compromise / Least privilege + MFA |  |
| T7 | Kafka topic | Message injection | T / Fake shipment / mTLS + schema validation + signing |  |
| T8 | Ledger write (D5) | Replay attack | T / Duplicate transfers / Nonce + timestamp + idempotency |  |
| T9 | Customer portal | PII scraping | I / GDPR breach / Rate limit + auth + field encryption |  |
| T10 | Service mesh | MITM between microservices | S/T / Data theft / mTLS between every call |  |
| T11 | QR code on product | Forgery of QR | S / Fake receipt / Signed QR (PKI) verified server-side |  |

## 7.3 Information Flow Analysis

Three sensitive assets were traced from source to destination, with the controls enforced at every hop.

### Asset 1 - Ownership Record

| Flow Step | Control |
| --- | --- |
| Source: Distributor app | Signed with HSM-backed private key |
| In transit: Distributor -> API Gateway | TLS 1.3 + mTLS certificate |
| API Gateway -> Ownership Service | JWT validation, RBAC + ABAC |
| Ownership Service -> Ledger | Hash-chained write, signature stored |
| Ledger -> Audit Service | Read-only path, no write access |

### Asset 2 - Customer PII

| Flow Step | Control |
| --- | --- |
| Customer -> Portal | TLS 1.3, token-based session |
| Portal -> Delivery Service | Field-level encryption (AES-256) |
| Delivery Service -> PostgreSQL | Encrypted at rest, column-level encryption |
| Delivery Service -> Notification | Masked PII, role-limited access |

### Asset 3 - Signing Keys

| Flow Step | Control |
| --- | --- |
| Generation | Inside HSM, never exported |
| Storage | HSM with FIPS 140-2 Level 3 |
| Usage | Short-lived session tokens only |
| Rotation | Every 90 days, dual-control |
| Revocation | Immediate, propagated to KeyStore |

## 7.4 Vulnerability Analysis

Six high-impact vulnerabilities were identified from the threat analysis. Each maps to a threat and has a specific mitigation.

| # | Element | Threat | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| V1 | Login API | T1 (credential stuffing) | Account takeover | MFA + lockout + CAPTCHA + IP throttle |
| V2 | QR verification | T11 (QR forgery) | Fake receipt accepted | Server-side signature verification |
| V3 | Ledger SDK | T8 (replay) | Duplicate transfers | Nonce + timestamp + idempotency key |
| V4 | Kafka topic | T7 (injection) | Fake shipments | Schema validation + message signing + mTLS |
| V5 | Admin API | T6 (IDOR) | Unauthorized access | ABAC check per org, UUIDv4 IDs |
| V6 | Blob storage | T4 (misconfig) | Data leak | Private buckets + signed URLs + audit logs |

## 7.5 Residual Risk Summary

After applying the mitigations above, the highest residual risks are: (1) insider threat at the Ledger Service - mitigated by dual-control and segregation of duties; (2) quantum-computing attack on RSA keys - deferred to future work with post-quantum migration roadmap.

# Phase 8 - Attack Tree and Security Architecture Refinement

## 8.1 Attack Tree

Critical attacker goal: fraudulently transfer ownership of another organization's product. The attack tree below decomposes this into sub-goals and enumerates preventive and detective controls.

Figure 8.1 - Attack Tree: Fraudulent Ownership Transfer

## 8.2 Attack Paths and Controls

| Path | Sub-goal | Preventive Control | Detective Control |
| --- | --- | --- | --- |
| A1 | Steal Distributor's private key | HSM-backed keys (no export), MFA | Anomaly alert on unusual login IP/time |
| A1a | Compromise HSM | FIPS 140-2 L3, tamper-responsive | HSM audit logs + physical monitoring |
| A1c | Phish employee | Email filtering, awareness training | SIEM correlation of suspicious events |
| A2 | Exploit API authorization bug | ABAC per org, UUIDv4 IDs | API access log review |
| A2a | Guess product ID | UUIDv4 (122 bits entropy) | Rate limit on 404s |
| A3 | Replay old signed transfer | Nonce + timestamp + idempotency | Ledger duplicate detection |
| A4 | Insider at Ledger Service | Dual-control, segregation of duties | Peer review + immutable audit log |

## 8.3 Security Architecture Refinement

The following controls were added to the architecture in Phase 5 as a direct result of this attack tree analysis:

HSM-backed signing service (was: soft keys)

Nonce + timestamp validation at API Gateway (was: no replay defense)

Dual-approval workflow for high-value transfers (was: single signer)

SIEM with anomaly rules (was: manual log review)

Signed QR codes verified server-side (was: trust QR contents)

Automatic key rotation every 90 days (was: manual ad-hoc)

## 8.4 Highest-Risk Issues After Refinement

| Rank | Risk | Control Status |
| --- | --- | --- |
| 1 | Private key theft -> fraudulent transfer | Controlled: HSM + MFA + rotation + anomaly alerts |
| 2 | Replay of signed transfer | Controlled: nonce + timestamp + idempotency |
| 3 | Insider at Ledger Service | Controlled: dual-control + segregation + immutable audit |

## 8.5 Traceability Thread (SR-03)

SR-03 (every ownership transfer must be digitally signed, hash-chained, and audit-logged) maps directly to attack path A3 (Replay) which is mitigated by nonce + timestamp + hash chain. This closes the thread from requirement -> attack -> control.

# Phase 9 - Product Backlog and Jira/Scrum

The PharmaChain backlog was managed in a live Jira Cloud Scrum project (site: j33v4n.atlassian.net, project key: SCMSEC). The backlog, sprint boards, and burndown charts below are direct screenshots from Jira.

## 9.0 Live Jira Backlog (Evidence)

Figure 9.1 - Jira backlog showing 5 epics, 12 stories, 2 sprints

The Timeline view below shows story start/due dates and the dependency arrows between blocked and blocking stories.

Figure 9.2 - Jira Timeline view with dependencies

## 9.1 Epics

| Epic | Description |
| --- | --- |
| E1 (SCMSEC-1) | Identity & Access - PKI, MFA, RBAC, ABAC |
| E2 (SCMSEC-2) | Product Lifecycle - registration, serialization, lookup |
| E3 (SCMSEC-3) | Shipment & Logistics - shipments, receipts, deliveries |
| E4 (SCMSEC-4) | Ownership & Ledger - signed transfers, hash chain |
| E5 (SCMSEC-5) | Audit & Compliance - immutable log, anomaly detection, reporting |

## 9.2 User Stories

12 user stories are defined across the 5 epics. Each follows the As a ... I want ... so that ... format with acceptance criteria.

| ID | Epic | User Story | Priority | Acceptance Criteria |
| --- | --- | --- | --- | --- |
| SCMSEC-6 | E1 | As a Manufacturer, I want to register with PKI so that my identity is trusted | High | Certificate issued; mTLS works |
| SCMSEC-7 | E1 | As an Admin, I want to onboard an org so that it can join the network | High | Org has keys and RBAC roles |
| SCMSEC-8 | E1 | As a User, I want MFA so that my account is protected | High | TOTP required; recovery codes |
| SCMSEC-9 | E2 | As a Manufacturer, I want to register a product with a unique serial so it is traceable | High | Duplicate serial rejected; ledger entry |
| SCMSEC-10 | E2 | As a Customer, I want to verify product authenticity so I trust my purchase | High | Signed query returns valid/invalid |
| SCMSEC-11 | E3 | As a Distributor, I want to create a shipment so goods move | High | Shipment ID + signed record |
| SCMSEC-12 | E3 | As a Warehouse, I want to confirm receipt so chain of custody continues | High | Seal hash verified; audit logged |
| SCMSEC-13 | E3 | As a Retailer, I want to confirm delivery so the sale is complete | High | Delivery record + notification |
| SCMSEC-14 | E4 | As a Distributor, I want to transfer ownership so legal title moves | High | Signature verified; ledger updated |
| SCMSEC-15 | E5 | As an Auditor, I want to view immutable audit logs so I can investigate | High | Read-only; hash verified |
| SCMSEC-16 | E5 | As a Security Officer, I want anomaly alerts so fraud is detected | Medium | Alert on duplicate/odd transfer |
| SCMSEC-17 | E3 | As a Distributor, I want real-time status so I can plan logistics | Medium | Status < 1s; push notifications |

## 9.3 Jira Scrum Project Setup

Jira Cloud site: j33v4n.atlassian.net

Project key: SCMSEC

Board type: Scrum

Epics: SCMSEC-1 .. SCMSEC-5

Stories: SCMSEC-6 .. SCMSEC-17

Workflow: TO DO -> IN PROGRESS -> TESTING -> DONE

## 9.4 Sprint Plan

| Sprint | Sprint Goal | Stories | Duration |
| --- | --- | --- | --- |
| Sprint 1 - Secure Foundation | Secure Foundation - Identity, Product, Audit | SCMSEC-6, 7, 8, 9, 15 | 2 weeks |
| Sprint 2 - Logistics | Logistics and Ownership - Shipments, Receipts, Transfers, Anomaly | SCMSEC-10..14, 16, 17 | 2 weeks |

# Phase 10 - Sprint Execution and Scrum Metrics

## 10.1 Sprint Board at Start (Jira Evidence)

Sprint 1 - Secure Foundation was started in Jira. The board below is a live screenshot from the Jira Cloud site.

Figure 10.1 - Sprint 1 board at sprint start (TO DO / IN PROGRESS / DONE)

## 10.2 Board With Progress (Day 3)

After three days of execution, several stories have been moved through IN PROGRESS, TESTING, and DONE.

Figure 10.2 - Sprint 1 board with in-flight and completed stories

## 10.3 Burndown Chart

Figure 10.3 - Sprint burndown chart from Jira

## 10.4 Sprint Board Snapshot (tabular)

| TO DO | IN PROGRESS | TESTING | DONE |
| --- | --- | --- | --- |
| SCMSEC-17 | SCMSEC-9 | SCMSEC-15 | SCMSEC-6, SCMSEC-7, SCMSEC-8 |

## 10.5 Daily Scrum Entry (Day 3)

| Member | Yesterday | Today | Blockers |
| --- | --- | --- | --- |
| Dev A | Finished SCMSEC-8 | Start SCMSEC-9 | None |
| Dev B | SCMSEC-14 signature logic | Unit tests for SCMSEC-14 | HSM access pending |
| QA | Test plan for SCMSEC-6 | Execute SCMSEC-6 tests | None |
| Security | Threat review SCMSEC-14 | STRIDE recheck | None |

## 10.6 Sprint Burndown Data

| Day | Ideal SP | Actual SP |
| --- | --- | --- |
| 0 | 20 | 20 |
| 2 | 16 | 17 |
| 4 | 12 | 13 |
| 6 | 8 | 9 |
| 8 | 4 | 5 |
| 10 | 0 | 2 (carry-over SCMSEC-17) |

## 10.7 Scrum Metrics

| Metric | Value |
| --- | --- |
| Velocity (Sprint 1) | 18 story points |
| Velocity (Sprint 2) | 18 story points |
| Average velocity | 18 story points |
| Defects found | 4 (1 High, 2 Medium, 1 Low) |
| Defects fixed | 3 |
| Defects carried over | 1 (Low) |
| Stories completed | 11 of 12 |
| Carry-over | SCMSEC-17 (real-time status) |

## 10.8 Defect Log

| ID | Severity | Description | Fix | Status |
| --- | --- | --- | --- | --- |
| DEF-001 | High | Replay in ownership transfer API | Nonce + timestamp validation | Fixed |
| DEF-002 | Medium | Duplicate serial race condition | DB unique constraint + transaction | Fixed |
| DEF-003 | Medium | Anomaly alert fired on legitimate night shift | Refined rule (shift-aware) | Fixed |
| DEF-004 | Low | Timestamp formatting inconsistency | Deferred to Sprint 3 | Open |

## 10.9 Sprint Review Outcome

Stakeholders (Manufacturer, Distributor, Auditor) accepted 11 stories. The team demonstrated end-to-end flow: product registration -> shipment -> warehouse receipt -> ownership transfer -> audit trail.

Retailer requested better anomaly alert UI for non-technical operators. This was added to the Sprint 3 backlog.

## 10.10 Sprint Retrospective

| What Went Well | What To Improve |
| --- | --- |
| Cross-org daily scrums surfaced blockers early | Add HSM access earlier in the sprint |
| Security review as part of Definition of Done caught replay bug | Pair-program security-critical stories (SCMSEC-14) |
| Velocity stable at 18 SP across both sprints | Refine carry-over estimation |

### Two Improvement Actions for Sprint 3

Provision HSM development keys before Sprint 3 planning (owner: DevOps).

Adopt pair programming on all signature-related stories (owner: Dev Team).

# Phase 11 - Secure Development and Build Environment

## 11.1 Repository and Branch Strategy

The project uses Git with GitFlow-style branching. Every commit is signed and all changes to main require a pull request with two approving reviews.

Remote: GitHub (private repo)

Branch model: GitFlow (main, develop, feature/*, release/*, hotfix/*)

Protected branches: main, release/*

Required reviews: 2

Signed commits: yes

CODEOWNERS: security team owns security/ and ledger/

## 11.2 Secure Build Controls

| # | Control | Implementation |
| --- | --- | --- |
| 1 | Least privilege | GitHub teams per role; no admin access by default; branch permissions |
| 2 | Secret management | Secrets in GitHub Actions Secrets + HashiCorp Vault; never in source |
| 3 | Dependency control | requirements.txt with pinned versions; Dependabot + pip-audit in CI |
| 4 | Code review | Mandatory 2-reviewer PRs; CODEOWNERS for security-critical paths |
| 5 | Protected branches | main cannot be force-pushed; requires passing CI status checks |
| 6 | Reproducible builds | Pinned base image (python:3.12-slim) + pinned pip hashes |
| 7 | Artifact integrity | Docker images signed with Sigstore Cosign; SHA-256 digests stored |

## 11.3 No Hard-Coded Secrets

Secrets are never committed. Verified by grep across source:

# PASS: only env var lookups

DB_PASSWORD = os.environ['DB_PASSWORD']

HSM_TOKEN   = os.environ['HSM_TOKEN']

# FAIL (would break CI):

# DB_PASSWORD = 'admin123'   <- rejected by secret scanner

## 11.4 Static Analysis (Bandit)

Bandit is run on every commit. The current scan finds zero issues:

Figure 11.1 - Bandit SAST scan: 0 high/medium/low issues

CI fails the pipeline if any HIGH severity issue is introduced.

# Phase 12 - Secure Coding and Refactoring

## 12.1 Module Implemented

We implemented the ownership-transfer module and the authentication module. Both went through a weak v1 -> secure v2 refactoring.

## 12.2 Refactoring Evidence - Ownership Transfer

Before (v1 - insecure):

@app.post('/transfer')

def transfer(product_id, new_owner):

conn = sqlite3.connect('pharmachain.db')

cur = conn.cursor()

cur.execute(f"SELECT * FROM products WHERE id='{product_id}'")  # SQLi

product = cur.fetchone()

if product:

cur.execute(f"UPDATE products SET owner='{new_owner}' WHERE id='{product_id}'")

conn.commit()  # no auth, no audit, no signature

return {'status': 'ok'}

After (v2 - secure, layered):

class OwnershipService:

def transfer(self, product_id, new_owner, actor, signature):

if not self.authz.can(actor, 'TRANSFER_OWNERSHIP', product_id):

self.audit.log('TRANSFER_DENIED', {...})

raise UnauthorizedError()

if not self.signer.verify(actor, product_id, new_owner, signature):

raise SignatureError()

with self.repo.transaction():

product.owner = new_owner

self.repo.save(product)

tx_hash = self.ledger.append({...})

self.audit.log('TRANSFER', {'tx_hash': tx_hash, ...})

return TransferResult(True, tx_hash)

| Aspect | Before | After |
| --- | --- | --- |
| SQL injection | Vulnerable (f-string) | Parameterized query |
| Authentication | None | mTLS + MFA |
| Authorization | None | RBAC + ABAC |
| Non-repudiation | None | HSM-backed signature |
| Audit trail | None | Immutable ledger + audit log |
| Testability | Low | High (dependency injection) |

## 12.3 Refactoring Evidence - Authentication

v1 (insecure):

def login(email, password):

user = db.get_user(email)

if user.password == password:   # plaintext compare

return True

return False  # leaks timing / no MFA / no rate-limit

v2 (secure):

def login(self, email, password, mfa_code):

self._validate_email(email)           # input validation

self._validate_mfa_code(mfa_code)

if self._is_locked(email):            # rate limit

return AuthResult(False, reason='Account locked')

user = self.user_repo.find_by_email(email)

if user is None or not self._verify_password(password, user.password_hash):

self._record_failure(email)

return AuthResult(False, reason='Invalid credentials')  # generic

if not self.mfa_service.verify(user.mfa_secret, mfa_code):

return AuthResult(False, reason='Invalid credentials')

return AuthResult(True, user_id=user.user_id)

## 12.4 Security Controls Demonstrated

Input validation - email format, MFA code format, serial regex

Password hashing - bcrypt with 12-round cost; passwords truncated to 72 bytes

Authorization - RBAC + ABAC check before any state change

Error handling - generic messages prevent user enumeration

Sensitive data - no plaintext passwords, no PII in logs

Rate limiting - account lockout after 5 failures in 15 min

Constant-time comparison - hmac.compare_digest for secret comparisons

## 12.5 Test Coverage

11 unit tests covering both modules, with 81% line coverage.

Figure 12.1 - Pytest + coverage for secure code

# Phase 13 - Containerized Development: Docker and Kubernetes

## 13.1 Dockerfile

The image is based on python:3.12-slim, runs as a non-root user, exposes only port 8080, and contains no secrets.

Figure 13.1 - Dockerfile with security best practices

### Container Security Practices Applied

| # | Practice | Implementation |
| --- | --- | --- |
| 1 | Minimal base image | python:3.12-slim (not full Debian) |
| 2 | Non-root execution | useradd appuser + USER appuser |
| 3 | Controlled ports | Only EXPOSE 8080 |
| 4 | No secrets in image | Env vars injected at runtime via Secrets |
| 5 | Version control | Pinned base image tag |
| 6 | Removed unnecessary packages | Slim base, minimal deps |
| 7 | Health check | HEALTHCHECK directive |

## 13.2 .dockerignore

The .dockerignore excludes .git, .venv, tests, docs, secrets, and all evidence files to keep the image minimal and leak-free.

## 13.3 Kubernetes Deployment

Figure 13.2 - Kubernetes Deployment manifest

### Kubernetes Security Controls

| # | Control | Implementation |
| --- | --- | --- |
| 1 | Namespace isolation | Dedicated namespace: scm |
| 2 | Non-root security context | runAsNonRoot, runAsUser 1000, drop ALL capabilities |
| 3 | Read-only root filesystem | readOnlyRootFilesystem: true |
| 4 | Resource limits | CPU 500m, memory 512Mi limits |
| 5 | Network policy | Ingress only from api-gateway; egress to postgres + fabric-peer only |
| 6 | Secrets | K8s Secrets + Vault; never in manifests |
| 7 | Health probes | liveness + readiness on /health |
| 8 | Replica count | 2 replicas for availability |

## 13.4 Manifest Validation

All 6 Kubernetes manifests validated successfully (kind + metadata + schema). Client-side YAML validation was used since no local cluster was available.

Figure 13.3 - K8s manifests validated (namespace, configmap, secret, deployment, service, networkpolicy)

# Phase 14 - CI/CD and Security Testing

## 14.1 CI/CD Pipeline

GitHub Actions pipeline (.github/workflows/ci.yml) runs on every push and PR. It performs the following stages in order:

| Stage | Action | Fails on |
| --- | --- | --- |
| 1. Checkout | actions/checkout@v4 | - |
| 2. Setup Python | actions/setup-python@v5 (3.12) | - |
| 3. Install deps | pip install -e . + test tools | Install error |
| 4. Unit tests | pytest --cov=src | Any failure |
| 5. SAST | bandit -r src/ | High severity issue |
| 6. Dependency scan | pip-audit | Known CVE |
| 7. Build container | docker build | Build failure |
| 8. Artifact integrity | cosign sign (informational) | - |

Figure 14.1 - GitHub Actions CI/CD pipeline

## 14.2 Test Results

The full test suite includes 11 unit tests, 2 integration tests, and 4 fuzz tests, all passing.

Figure 14.2 - Full test suite: 17 passed

## 14.3 Dependency Vulnerability Scan

pip-audit initially found 3 vulnerabilities in python-jose and ecdsa. Both libraries were unused, so they were removed. The re-scan is clean.

Figure 14.3 - pip-audit BEFORE: 3 vulnerabilities found

Figure 14.4 - pip-audit AFTER: no known vulnerabilities

## 14.4 Fuzzing

Hypothesis fuzzes the serial validator with 500 random strings per run. The validator never crashes - invalid input always raises ValidationError, valid serials pass.

## 14.5 Defect Log

Figure 14.5 - Defect log with severity, fix, and retest status

| ID | Severity | Description | Fix | Status |
| --- | --- | --- | --- | --- |
| DEF-001 | Medium | Empty shipment_id crashes API with 500 | Input validation | Fixed |
| DEF-002 | High | Vulnerable deps: python-jose, ecdsa | Removed unused packages | Fixed |
| DEF-003 | Low | datetime.utcnow() deprecation warning | Deferred to Sprint 3 | Open |

## 14.6 Traceability Thread (SR-03)

SR-03 (signed + hash-chained + audit-logged ownership transfer) is enforced by OwnershipService and verified by two integration tests: test_integration_transfer_writes_to_both_ledger_and_audit and test_integration_chain_grows_across_multiple_transfers.

# Phase 15 - Logging, Monitoring, Hardening and Secure Deployment

## 15.1 Security-Relevant Events Logged

Every security-relevant event is logged with structured JSON, forwarded to the SIEM, and retained for 7 years (FDA DSCSA requirement).

| # | Event | Fields Captured |
| --- | --- | --- |
| 1 | Failed login | email (masked), IP, user agent, reason, timestamp |
| 2 | Successful login | user_id, org_id, IP, MFA method, timestamp |
| 3 | Privilege change | actor, target_user, old_role, new_role, timestamp |
| 4 | Ownership transfer | product_id, from_org, to_org, signature_hash, tx_hash, timestamp |
| 5 | Product registration | product_id, serial, batch, actor, hash, timestamp |
| 6 | Warehouse receipt | shipment_id, seal_hash, actor, result, timestamp |
| 7 | Ledger write failure | product_id, error, retry_count, timestamp |
| 8 | Key rotation / revocation | org_id, key_id, old_fingerprint, new_fingerprint, actor, timestamp |
| 9 | Anomaly detection trigger | rule_id, product_id, anomaly_score, action_taken, timestamp |
| 10 | QR signature failure | product_id, provided_sig, reason, timestamp |

## 15.2 Logging and Monitoring Strategy

Logs flow in JSON format to ELK (Elasticsearch, Logstash, Kibana). Prometheus scrapes metrics; Grafana visualizes; Alertmanager routes alerts to PagerDuty and Slack.

### Metrics and Alerts

| # | Metric / Alert | Threshold | Action |
| --- | --- | --- | --- |
| 1 | Failed logins per org | > 10 / min | Alert + lockout |
| 2 | Ownership transfers outside business hours | Any | Alert security |
| 3 | Ledger write latency p99 | > 500 ms | Warn + investigate |
| 4 | API 5xx rate | > 1% | Page on-call |
| 5 | Anomaly detection score | > 0.8 | Alert + auto-quarantine |
| 6 | Certificate expiry | < 30 days | Ticket + rotate |
| 7 | Hash chain verification failure | Any | Page immediately |
| 8 | Container restart rate | > 3 / hour | Alert + investigate |

### Logging Configuration

See config/logging.yaml. Logs are rotated at 100 MB, kept for 30 files, and forwarded to SIEM only at WARNING and above.

## 15.3 Hardening Checklist

Target-environment hardening (see evidence/hardening-checklist.md):

| Area | Controls |
| --- | --- |
| Access Control | SSH key-only, no root login, MFA for admin, least-privilege IAM, session timeout 15 min |
| Network | Only 443 exposed, internal on private subnet, WAF, NetworkPolicy allow-list |
| Secrets | Vault-only, short-lived tokens, 90-day rotation, audit log for every read |
| Updates | Weekly OS patch, monthly dependency upgrade, CVE SLA 72 h |
| Permissions | Non-root containers, read-only root FS, resource limits, files owned by appuser |
| Logging | SIEM forwarding, tamper-evident hashing, 7-year retention, alerts on key events |

## 15.4 Physical and Operational Controls

| Type | Controls |
| --- | --- |
| Physical | Data center biometric + badge access, CCTV, locked racks, redundant power, fire suppression |
| Operational | Segregation of duties, background checks, documented IR plan, quarterly DR drills, change approval |

## 15.5 Secure Deployment Checklist

See evidence/deployment-checklist.md. Key items:

| Phase | Checklist |
| --- | --- |
| Pre-Deployment | Signed image, 2-person manifest review, Vault secrets, TLS valid, resource limits, rolling update |
| Deployment | Apply namespace/configmap/secret/deployment/service/networkpolicy in order; verify Ready |
| Post-Deployment | Smoke tests (health, auth, transfer), logs to SIEM, Prometheus metrics, alerts firing |
| Rollback | Previous image tagged, DB rollback script, kubectl rollout undo tested, postmortem template ready |

# Phase 16 - Final Security Review

## 16.1 End-to-End Traceability of Critical Requirement SR-03

SR-03 states: 'Every ownership transfer must be digitally signed, hash-chained, and audit-logged.' The table below traces this single requirement through every phase of the project.

| Phase | Artifact | How SR-03 Appears |
| --- | --- | --- |
| 1. Agile | Backlog story US-09 | SR-03 defined as the transfer story's core acceptance criterion |
| 2. Requirements | SR-03 in Security Requirements table | Digitally signed, hash-chained, audit-logged |
| 3. UML | Use Case UC-04 Transfer Ownership | Main flow steps 4-7 enforce signature + nonce + ledger + audit |
| 4. Data/DFD | Process P4 + OwnershipRecord + AuditLog | P4 writes signed record to D4 and hash-chained entry to D5 |
| 5. Architecture | Ownership Service + Ledger Service + HSM | Saga pattern coordinates atomic DB + ledger write |
| 6. UI | Shipment Tracking 'Transfer Ownership' button | User action triggers signed transfer with confirmation |
| 7. Threat Model | STRIDE R (Repudiation) T3 | SR-03 directly mitigates transfer repudiation |
| 8. Attack Tree | Path A3 - Replay of signed transfer | Nonce + timestamp + idempotency + hash chain |
| 9. Backlog | User Story SCMSEC-14 | Tracked in Jira Sprint 2 with acceptance criteria |
| 10. Sprint | Task under SCMSEC-14 | Moved across board through DONE |
| 11. Secure Build | Bandit scan clean | No HIGH issues in ownership_service.py |
| 12. Secure Coding | Refactoring 1: monolithic -> layered OwnershipService | Added RBAC + ABAC + signature + ledger + audit |
| 13. Docker/K8s | Deployment.yaml + Secret.yaml | HSM token injected via K8s Secret, not in image |
| 14. CI/CD | test_integration_transfer_writes_to_both_ledger_and_audit | Verifies atomic transfer + ledger + audit |
| 15. Hardening | Deployment checklist + logging config | SIEM alert on transfer outside business hours |

## 16.2 Top 3 Highest-Risk Issues and Their Controls

| Rank | Risk | Residual Severity | Control |
| --- | --- | --- | --- |
| 1 | Private key theft -> fraudulent ownership transfer | Medium | HSM-backed keys (no export), MFA, 90-day rotation, anomaly alerts |
| 2 | Replay of signed transfer | Low | Nonce + timestamp + idempotency, ledger duplicate detection, SOC alerts |
| 3 | Insider at Ledger Service | Medium | Dual-control + segregation of duties + peer review + immutable audit log |

## 16.3 Remaining Limitations and Future Improvements

| Limitation | Future Improvement |
| --- | --- |
| RSA / ECDSA signatures vulnerable to future quantum computers | Plan migration to post-quantum signatures (e.g. Dilithium) in 2027 |
| Cross-chain interoperability with other networks not yet implemented | Future work on a GS1 EPCIS bridge for cross-network traceability |

## 16.4 Final Observations

PharmaChain demonstrates a complete Secure Software Engineering workflow from Agile planning through threat modeling, secure coding, containerization, CI/CD, and hardening. All 16 phases are documented with diagrams, screenshots, tests, and tool outputs.

The single traceability thread SR-03 (signed + hash-chained + audit-logged ownership transfer) is enforced end-to-end: from backlog to code to test to deployment control. This is the strongest evidence of consistency the project can produce.

8 core artifacts (SRS, Use Case, ER, DFD, Architecture, UI, Threat Model, Attack Tree)

14 Jira items (5 epics + 12 stories) with 7 dependency links

17 passing tests (11 unit + 2 integration + 4 fuzz) with 81% coverage

3 dependency vulnerabilities found and fixed (DEF-002)

1 clean Bandit SAST scan, 0 high-severity issues

Docker + K8s manifests + CI/CD pipeline ready for production-style deployment